# WEEKY PROJECT PROGRESS REPORT

PROJECT TEAM STRUCTURE

1. Yuvaraj C Puggi — Team Lead

Responsibilities:

- Sprint planning and goal setting

- Cross-functional team coordination

- Feature prioritization based on customer insights

- Final reviews and stakeholder communication

2. Yashwanth G S — Frontend Developer

Responsibilities:

- Designing UI flows (Upload, Results, Explanation, History)

- Ensuring accessibility for non-technical users

- Integration with backend APIs

3. Vishnu H R — Backend Developer

Responsibilities:

- Development of media analysis APIs

- Business logic implementation and validation

- Data storage and retrieval mechanisms

4. Vinay C — Technical Documentation Lead

Responsibilities:

- PRS documentation, use cases, and acceptance criteria

- Weekly documentation and meeting records

- Consolidation of customer insights.

5. Sujal Mehta — Marketing Lead

Responsibilities:

- Customer outreach and interview coordination

- Problem validation and messaging

- Development of USP and go-to-market strategy

6. Swamy Kumar — GitHub & Deployment Lead

Responsibilities:

- Repository management and branching strategy

- Deployment pipeline and release tracking

- CI/CD and version control maintenance

7. Vishesh B V — QA & Testing Lead

Responsibilities:

- Functional and workflow testing

- Bug tracking and regression testing

- Validation of acceptance criteria

## Weekly Progress Overview

Week 1: Discovery & Problem Validation

Customer Insights

- Designed interview questionnaires and discussion framework

- Conducted initial user interviews

- Key Insight: Users frequently encounter suspicious media but lack quick verification tools

Project Progress

- Defined product direction (public-focused application)

- Drafted initial workflows: Upload → Verify → Explain

- Established Git repository and collaboration standards

Team Contributions

- Defined sprint goals and conducted kickoff (Team Lead)

- Created initial UI wireframes (Frontend)

- Designed API structure (Backend)

- Drafted problem statement (Documentation)

- Collected early user feedback (Marketing)

- Set repository standards (Deployment)

- Prepared testing checklist (QA)

Week 2: Customer Data Analysis & Feature Planning

Customer Insights

- Expanded data collection from user responses

- Identified high exposure to fake content and moderate detection confidence

- Key requested features:

  - Instant results

  - Confidence score

  - Multimodal verification

Project Progress

- Converted insights into structured use cases

- Finalized MVP scope

- Standardized product messaging

Team Contributions

- Finalized top use cases and MVP scope

- Improved UI clarity for results

- Implemented verdict + confidence response format

- Documented functional requirements

- Analyzed user behavior patterns

- Organized version control and releases

- Conducted scenario-based testing

Week 3: Development & Explainability Enhancements

Customer Insights

- Emphasis on explainable outputs and decision guidance

- Users prefer quick, low-friction solutions

Project Progress

- Refined use cases with clear input-output mapping

- Added comparison and history tracking features

- Improved product differentiation messaging

Team Contributions

- Conducted mid-sprint review and resolved risks

- Enhanced explanation UI and history interface

- Improved backend logic for context handling

- Updated business rules and acceptance criteria

- Strengthened USP and value proposition

- Managed integration and deployment testing

- Performed end-to-end testing

Week 4: Finalization & Presentation Readiness

Customer Insights

- Finalized user profiles (demographic & psychographic)

- Validated problem statement using real user data

- Prepared customer-backed narrative

Project Progress

- Completed PRS, ICP, and use-case documentation

- Prepared presentation materials

- Finalized report and evidence documentation

Team Contributions

- Coordinated final integration and presentation flow

- Completed UI refinements and demo preparation

- Ensured API stability and consistency

- Compiled final documentation

- Prepared pitch and market positioning

- Finalized deployment and repository cleanup

- Completed regression testing and sign-off

Customer Validation Summary

- Total Responses Collected: 15

- Primary User Group: Students

- Core Problem Identified:
Frequent exposure to fake media and lack of reliable verification tools

- Validated Solution Direction:
A fast, simple, and trustworthy pre-sharing verification system

- Adoption Insight:
Majority of users expressed willingness to use the solution